Sprint 1 Document

Project: Smart Salon Booking Platform
Sprint: Sprint 1 – Project Initiation & Planning
Team Size: 5 Members

Frontend Developer : Tshilidzi Madzhara
Mobile Developer: Nqobile Ngwenya
Scrum Master: Nomzamo Nhlapo
DevOpsEngineer: BettyMorudu

Backend Developer : Marciah Malangwane

Repository Platform: https://github.com/Debug-Dames/Smart-Services-Booking-System/tree/main

Trello Board: https://trello.com/invite/b/699c5808abecf2170de1f731/ATTI8d9eb39da4377813c20f3706b54ad1e0211B64B9/salon-booking-system

Product Vision

The goal of this project is to develop a Smart Salon Booking Platform that allows customers to book salon services online, check stylist availability in real time, and manage appointments efficiently. The system will include a web application, mobile application, and an AI assistant to help users choose services and available time slots.

Problem Statement

Many salons currently experience the following challenges:

- Double booking of clients

- Manual appointment scheduling

- Lack of a centralized booking system

- Poor customer record management

- Missed or forgotten appointments

This project aims to solve these problems by creating a digital booking platform that automates appointment scheduling.

Target Users

The system will support three main users:

Customers

- Register and log in

- View available services

- Book appointments

- Manage bookings

Admin

- Manage services

- Manage stylists

- Monitor bookings

- View system reports

- View daily schedule

- Set availability

- Manage appointments

# Epics & User Stories

EPIC 1: Authentication & User Management (High Priority)

US-1: Register

User Story
 As a customer, I want to create an account so that I can book salon services online.

Acceptance Criteria

- User provides name, email, and password

- Email must be unique

- Password is securely hashed

- Role defaults to customer

- Account stored in database

US-2: Login

User Story
 As a user, I want to log into my account so that I can access my dashboard.

Acceptance Criteria

- JWT token generated after login

- Invalid credentials rejected

- User redirected based on role

- Session authenticated

US-3: Role-Based Access Control

User Story
 As an admin, I want different roles (customer, admin) so that system access is controlled.

Acceptance Criteria

- Customers cannot access admin panel

- Admin can manage all data

- Middleware validates roles

EPIC 2: Service Management (High Priority)

US-4: Add Service

User Story
 As an admin, I want to create salon services so that customers can book them.

Acceptance Criteria

- Service name entered

- Duration (minutes) set

- Price set

- Description included

- Service saved in database

US-5: Update Service

User Story
 As an admin, I want to edit services so that pricing and duration stay accurate.

Acceptance Criteria

- Admin can update service details

- Changes saved in database

- Updated service visible to customers

US-6: View Services

User Story
 As a customer, I want to see available services so that I can choose what I need.

Acceptance Criteria

- Services list displayed

- Price and duration visible

- Search or filter services (optional MVP)

EPIC 3: Appointment Management (High Priority)

US-7: Manage Appointments

User Story
 As an admin, I want to manage all bookings so that appointments are handled properly.

Acceptance Criteria

- Admin can view all bookings

- Admin can confirm bookings

- Admin can update appointment status

- Admin can reschedule bookings

US-8: View Appointment Schedule

User Story
 As an admin, I want to see all upcoming appointments so that I can manage the salon schedule.

Acceptance Criteria

- List of all upcoming bookings displayed

- Sorted by date and time

- Booking details visible

EPIC 4: Booking System

US-9: Create Booking

User Story
 As a customer, I want to book a salon service at a specific time so that I can reserve my appointment.

Acceptance Criteria

- Service selected

- Date selected

- Time slot selected

- System validates availability

- Booking created with pending payment status

US-10: Booking Deposit Payment (10%)

User Story
 As a customer, I want to pay a 10% deposit to confirm my booking so that my appointment is secured.

Acceptance Criteria

- System calculates 10% of service price

- Payment page displayed

- Payment processed successfully

- Booking status changes to Confirmed

- Payment stored in database

US-11: Prevent Double Booking

User Story
 As the system, I want to block overlapping bookings so that appointment times are not duplicated.

Acceptance Criteria

- System checks existing bookings

- Overlapping bookings rejected

- User receives error message

US-12: Cancel Booking

User Story
 As a customer, I want to cancel my appointment so that I can reschedule if needed.

Acceptance Criteria

- Customer can cancel booking

- Booking status updated

- Time slot becomes available again

US-13: View My Bookings

User Story
 As a customer, I want to see my upcoming and past bookings so that I can track my appointments.

Acceptance Criteria

- List of bookings displayed

- Past vs upcoming clearly separated

- Booking details visible

EPIC 5: AI Chatbot

US-14: Service Recommendation

AI suggests suitable salon services based on user needs.

US-15: Time Suggestion

AI suggests available booking slots.

US-16: FAQ Support

AI answers common salon questions.

EPIC 6: Admin Dashboard

US-17: View All Bookings

Admin can monitor all salon bookings.

US-18: View Reports

Admin can see booking analytics and system statistics.

# Mobile User Stories

Platform: Mobile Application
Technology: React Nativ

EPIC 1: Mobile Authentication

M-US-1: Register on Mobile

User Story
 As a customer, I want to register using my mobile phone so that I can book salon services easily.

Acceptance Criteria

- Registration form available on mobile

- User enters name, email, password

- Email validation performed

- Account created successfully

- User redirected to login screen

M-US-2: Login on Mobile

User Story
 As a user, I want to log in through the mobile app so that I can access my dashboard.

Acceptance Criteria

- Login screen available

- User enters credentials

- JWT authentication successful

- User session stored

- Redirect to dashboard

EPIC 2: Mobile Service Browsing

M-US-3: View Services on Mobile

User Story
 As a customer, I want to view available salon services on my phone so that I can choose what I want to book.

Acceptance Criteria

- Services displayed in list format

- Price visible

- Duration visible

- Service details accessible

EPIC 3: Mobile Booking System

M-US-4: Book Appointment

User Story
 As a customer, I want to book a salon service from my phone so that I can reserve a time slot.

Acceptance Criteria

- Customer selects service

- Date picker available

- Time slots displayed

- Booking submitted successfully

- Booking created with pending payment status

M-US-5: Pay 10% Deposit

User Story
 As a customer, I want to pay a 10% deposit using my phone so that my booking is confirmed.

Acceptance Criteria

- System calculates 10% deposit

- Payment screen displayed

- Payment completed successfully

- Booking status updated to confirmed

- Payment recorded in database

M-US-6: View My Bookings

User Story
 As a customer, I want to view my bookings on mobile so that I can track my appointments.

Acceptance Criteria

- Upcoming bookings displayed

- Past bookings displayed

- Booking details visible

M-US-7: Cancel Booking

User Story
 As a customer, I want to cancel my appointment from my phone so that I can reschedule.

Acceptance Criteria

- Cancel button available

- Booking status updated

- Slot becomes available again

EPIC 4: Mobile AI Assistant

M-US-8: Ask AI for Service Help

User Story
 As a customer, I want to ask the AI assistant for recommendations so that I can choose the best service.

Acceptance Criteria

- Chat interface available

- User can ask questions

- AI suggests services

M-US-9: AI Booking Suggestions

User Story
 As a customer, I want the AI to suggest available booking times so that I can book faster.

Acceptance Criteria

- AI shows available slots

- User can select suggested time

- Booking initiated

EPIC 5: Admin Mobile Dashboard

M-US-10: Admin View Bookings

User Story
 As an admin, I want to see all bookings from my phone so that I can manage appointments anywhere.

Acceptance Criteria

- Booking list visible

- Filter by date

- Booking details available

# High-Level Architecture

The Smart Salon Booking Platform follows a Monolithic Architecture where the frontend applications communicate with a centralized backend API built using Node.js and Express. The backend handles authentication, booking management, service management, stylist scheduling, and AI chatbot functionality.

Both the web application (React) and mobile application (React Native) interact with the same REST API. The system stores all data in a PostgreSQL database.

This architecture was chosen for the MVP because it simplifies development, deployment, and maintenance during the early stages of the project.

https://drive.google.com/file/d/1PQxCzZPrwBCi6ug1CggcLYj4p2pW-zXE/view?usp=sharing

# Frontend

UI Design

Define UI Pages

Customer Pages

- Home

- Login

- Register

- Service List

- Booking Page

- My Appointments (Dashboard)

- Profile

Stylist Pages

- Stylist Dashboard

- My Schedule

ADMIN FLOW

- Login

- Manage Services

- Add/Edit Stylists

- View All Bookings

- Monitor Reports

UI Component Breakdown

Global Components

- Navbar

- Footer

- Sidebar

- Button

- Input

- Modal

- Protected Route

Our Service Components

- Service Card

- Service FilterBar

Booking Components

- Booking Stepper

- CalendarPicker

- Timeslot Picker

- Booking Summary

Dashboard Components

- Appointment form

- Status Badge

- Stats Card

- Availability Form

Map User Flow

CUSTOMER BOOKING FLOW

Land on Home>> Login / Register>>Click "View Services">>Select a

Service>>Click "Book">>Pick Date>>Select Time Slot>>payment>>Confirm Booking>>Redirect to Dashboard

STYLIST FLOW

Login>>View Today's Schedule>>Manage Availability

ADMIN FLOW

Login>>Manage Services>>Add/Edit Stylists>>View All Bookings>>Monitor Reports

Frontend wireframes

https://www.figma.com/design/7Zz3elMjjPPQRSKsV0BUPW/dames-salon?node-id=6-1291&t=xfAHsmNuCgUHVMGq-1

# Backend

Project: Salon Booking System

Scope: Database schema, REST API structure, server architecture, JWT authentication, API documentation outline.

Database Schema (ERD Contribution)

Domain Mode

Critical Database Constraints

- UNIQUE (email) on customers

- UNIQUE (staff_id, start_time) on bookings

- Foreign key constraints with ON DELETE RESTRICT

- Booking status ENUM:

- pending

- confirmed

- cancelled

- Completed

Payment Additions

• New table: payments

• Payment status ENUM:

o pending

o paid

o failed

o refunded

REST API Structure

Base Path

/api/v1

Authentication Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/auth/register | Register customer |
| POST | /api/auth/login | Login customer |
| GET | /api/auth/me | Get current profile |

Services Endpoints

| Method | Endpoint |
| --- | --- |
| GET | /api/services |
| GET | /api/services/:id |
| POST | /api/services (admin) |
| PATCH | /api/services/:id (admin) |
| DELETE | /api/services/:id (admin) |

Bookings Endpoints

| Method | Method |
| --- | --- |
| POST | /api/bookings |
| GET | /api/bookings/:id |
| GET | /api/bookings/my |
| PATCH | /api/bookings/:id |
| DELETE | /api/bookings/:id |

Staff Endpoints

| Method | Endpoint |
| --- | --- |
| GET | /api/staff |
| GET | /api/staff/:id |
| POST | /api/staff (admin) |

Availability Endpoints

| Method | Endpoint |
| --- | --- |
| GET | /api/availability?staffId=&date= |
| POST | /api/availability (admin/staff) |

Payments Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/payments/initiate | Start a payment for a booking |
| POST | /api/payments/webhook | Payment provider webhook |
| GET | /api/payments/:bookingId | Get payment status for booking |

Server Folder Structure Proposal

Modular Monolith Pattern

Authentication Strategy (JWT)

Stateless JWT authentication with:

- Access Token (15–30 minutes)

- Refresh Token (7 days) Authentication Flow Diagram

Authentication Flow Diagram

JWT Payload

{

"sub": "customer_id",

"role": "customer",

"iat": 123456,

"exp": 123999

} ``

Security Measures

- bcrypt hashing (salt rounds 12)

- Token signature: HS256

- Authorization middleware:

o authenticate

o authorize(['admin'])

- HTTP-only refresh token cookies (recommended)

API Documentation Outline (Swagger Structure)

1. Authentication

- Register

- Login

- Get Profile

2. Services

- List services

- Get service

- Create/Update/Delete (admin)

3. Staff

- List staff

- Staff details

4. Bookings

- Create booking

- Get booking

- Get my bookings

- Cancel booking

- Update booking

5. Availability

- Get availability

- Create availability

6. Payments

- Initiate payment

- Payment webhook

- Get payment status

Standard Success Response

{

"success": true,

"data": {},

"message": ""

}

Standard Error Response

{

"success": false,

"error": {

"code": "BOOKING_CONFLICT"

, "message": "Time slot already booked"

}

}

Example API Plan

POST /api/auth/register

POST /api/auth/login

GET /api/services

POST /api/bookings

GET /api/bookings/:id

Added Payment Example

POST /api/payments/initiate

GET /api/payments/:bookingId

# SMART SALON BOOKING MOBILE APPLICATION

FULL SYSTEM ARCHITECTURE DOCUMENT

# OVERALL SYSTEM ARCHITECTURE

1. Overview

The Smart Salon Booking Mobile Application is a cross-platform mobile solution built using React Native. The system enables customers to:

- Browse services

- Book appointments

- Make secure payments

- Manage bookings

- Interact with an intelligent chatbot assistant

The system follows a clean separation of concerns:

- Mobile Client (Frontend)

- Backend API Layer

- Database Layer

- Payment Gateway

- AI Chatbot Layer (Hybrid Model)

2. High-Level Architecture

Mobile App (React Native)
        |
Redux Toolkit State Management
        |
REST API Layer
        |
Backend Server (Node/Express)
        |
Database (PostgreSQL)
        |
External Services
   ├── Stripe (Payments)
   └── OpenAI (AI Chatbot)

3. Frontend Architecture (Mobile App)

3.1 Core Technologies

- React Native (UI Layer)

- Redux Toolkit (State Management)

- Axios (API Communication)

- React Navigation (Routing)

3.2 Folder Structure

src/
├── app/
│    └── store.js
├── features/
│    ├── auth/
│    ├── services/
│    ├── booking/
│    ├── payment/
│    └── chat/
├── screens/
├── navigation/
└── components/

3.3 Redux State Slices

- authSlice

- serviceSlice

- bookingSlice

- paymentSlice

- chatSlice

Redux Toolkit ensures predictable state management and scalable architecture.

# BOOKING & PAYMENT ARCHITECTURE

4. Booking Flow

Step 1 – Select Service

User selects salon service.

Step 2 – Select Date & Time

Availability is fetched from backend.

Step 3 – Confirm Booking Details

User reviews summary.

Step 4 – Payment Initialization

Backend creates Payment Intent via Stripe.

Step 5 – Payment Sheet Presentation

Stripe Payment Sheet processes payment securely.

Step 6 – Booking Confirmation

Upon successful payment:

- Booking stored in database

- Confirmation displayed

5. Payment Architecture (Stripe Integration)

5.1 Flow

Mobile App
   |
Request PaymentIntent
   |
Backend
   |
Stripe API
   |
Return client_secret
   |
Stripe Payment Sheet
   |
Payment Confirmation

5.2 Security

- Stripe Secret Key stored on backend only

- Publishable key used on mobile

- Backend verifies payment before booking confirmation

- Optional webhook verification

6. Backend Architecture

6.1 Layers

- Controllers

- Services

- Routes

- Middleware

- Database Access Layer

6.2 Core APIs

- /auth

- /services

- /bookings

- /payments

- /chat

# CHATBOT ARCHITECTURE (HYBRID WITH CONTEXT MEMORY)

## 7. Chatbot Architecture (Hybrid with Context Memory)

7.1 Overview

The system implements a Hybrid Chatbot Architecture that combines rule-based intent handling with AI-powered conversational responses.

The chatbot supports:

- Booking assistance

- Appointment cancellation

- Service inquiries

- Opening hours

- Natural language questions

- Smart service recommendations

To optimize operational cost and performance, the system only calls the AI service when a message cannot be handled by predefined intents.

7.2 High-Level Architecture

Mobile App (Chat Screen)
        |
Redux chatSlice
        |
Backend Chat Controller
        |
Intent Detection Layer
        |
┌───────────────┬────────────────┐
| Rule-Based    | AI Escalation  |
| Handler       | (OpenAI API)   |
└───────────────┴────────────────┘
        |
Conversation Memory (Database)
        |
Response to Mobile App

7.3 Frontend Architecture

The mobile application includes:

- ChatScreen (UI layer)

- chatSlice (Redux Toolkit state management)

- Async thunk for sending messages

- Loading and error handling states

Redux manages:

- messages[]

- loading

- error

- activeSessionId

Messages are stored locally for UI rendering and synchronized with backend.

7.4 Intent Detection Layer (Backend)

Before calling AI, the backend performs server-side intent detection.

Supported Intents

- BOOK_APPOINTMENT

- CANCEL_BOOKING

- OPENING_HOURS

- VIEW_SERVICES

- GREETING

If an intent is recognized:

- The system returns a deterministic rule-based response.

- No AI API call is made.

If no intent is recognized:

- The request is escalated to AI.

This reduces AI usage by approximately 70–85%.

7.5 Conversation Context Memory

To support multi-step conversations, the system stores conversation history in the database.

Database Schema

conversations

- id

- user_id

- role (user / bot)

- message

- created_at

Only the most recent 5–10 messages are loaded for AI context to minimize token usage and cost.

7.6 Context-Aware AI Escalation

When AI is required:

- Load recent conversation history.

- Append current user message.

- Send structured message array to AI.

- Store AI response in database.

- Return response to mobile app.

Example structure sent to AI:

[
  { role: "system", content: "You are a salon booking assistant." },
  { role: "user", content: "I want braids." },
  { role: "assistant", content: "Sure, for what date?" },
  { role: "user", content: "Saturday." }
]

This enables contextual understanding.

7.7 Structured Booking Memory (State Tracking)

In addition to raw message storage, the system may maintain structured session state:

{
  selectedService: "braids",
  selectedDate: "Saturday",
  selectedTime: null,
  bookingStage: "SELECT_TIME"
}

This enables:

- Guided booking flow

- Reduced AI dependency

- Deterministic multi-step logic

- Clear booking progression

7.8 Cost Optimization Strategy

To minimize AI API costs:

- AI is called only for unknown intents.

- Only recent messages are sent as context.

- Long sessions are trimmed.

- Short ambiguous messages are rejected early.

- Rate limiting is applied per user.

This ensures scalable and financially sustainable deployment.

7.9 Security Considerations

- API key stored on backend only.

- Rate limiting to prevent abuse.

- Input validation and sanitization.

- Session expiration after inactivity.

- Logging and monitoring enabled.

7.10 Scalability

The chatbot architecture supports:

- Migration to full AI assistant

- Integration with analytics

- Personalized recommendations

- Multi-language support

- Customer profiling

The hybrid model ensures the system remains performant, secure, and cost-efficient while allowing future expansion.

Wireframe link: mobile wireframe